# ARR Rebuild - Working Plan

## Purpose

This document is the primary working plan for rebuilding the ARR / contract analytics tool.

It is intended to align stakeholders around:

- the product direction

- the architecture approach

- the current phase of work

- the recommended next steps

This plan is based on:

- the specification and transcript materials

- the workbook/reference files

- the recovered frontend and backend source code

- current discussion about usability, hosting, and multi-source contract ingestion

## Working Goal

Build a polished, hosted ARR and contract analytics product for finance users that can:

- ingest contract data from different systems and formats

- normalize those inputs into a standard internal structure

- support ambiguity review and manual adjustments

- calculate ARR and related finance metrics reliably

- provide clear dashboards, exports, and auditability

## Key Product Principle

The system should **not** try to do everything in one messy layer.

Instead, the recommended design is:

### Layer 1 - Ingestion / Mapping Layer

This layer handles source variation.

Its job is to:

- accept ERP, accounting, and spreadsheet exports

- map different source formats into a canonical contract structure

- preserve source lineage

- flag ambiguous or missing values

- prepare clean normalized data for ARR processing

### Layer 2 - ARR / Reporting Application

This layer handles finance workflow and outputs.

Its job is to:

- store normalized contract and billing data

- support review and controlled adjustments

- calculate ARR / rollforwards / related metrics

- provide dashboards, customer views, and exports

- maintain auditability and user access controls

## Why This Direction

The recovered codebase confirms that the old tool already attempted to combine:

- import logic

- contract management

- calculation logic

- review flows

- reporting

- integration concerns

That likely created unnecessary complexity.

Separating ingestion/mapping from ARR/reporting should make the new version:

- easier to maintain

- easier to extend across multiple companies and source systems

- easier for finance users to trust

- easier to host securely

## Current Status

### Completed so far

- collected reference workbook, spec, transcript, and demo-related materials

- recovered original frontend source

- recovered original backend source

- confirmed the old application is a real React + Django product, not just fragments

- confirmed the project appears feasible to rebuild

- identified a cleaner V2 architecture direction

### Current phase

**Phase 1 - Discovery and Alignment**

This phase is far enough along to move into structured planning and scoping.

## Observations from the Recovered System

### Frontend

The existing frontend appears to be a real operational React application with screens for:

- authentication

- contract upload and management

- customer upload and management

- ARR/customer views

- product/service setup

- QuickBooks-related settings

- charts, exports, and review screens

### Backend

The existing backend appears to be a real Django/DRF application with:

- authentication and company/user structure

- invoice / transaction / item models

- ARR and revenue calculation logic

- file import workflows

- services/product mappings

- QuickBooks-related integration

- CSV/Excel export functionality

### Important conclusion

The old system contains meaningful business logic and workflow knowledge.

That makes it valuable as:

- a logic source

- a product reference

- an edge-case reference

But it should not be treated as the final architecture.

## Reuse Strategy

### Reuse where it helps

Likely candidates for reuse or partial reuse:

- ARR calculation concepts and formulas

- contract/revenue domain structures

- known business-rule handling

- import and export patterns where useful

- API behavior as reference

### Rebuild where needed

Likely candidates for rewrite/refactor:

- frontend UX and maintainability

- environment/config/deployment setup

- ingestion architecture

- backend structure and boundaries

- security posture

- data-model clarity around source normalization

## Canonical Data Model Direction

The ingestion layer should normalize incoming data into a contract-aware structure built around:

- company

- source import

- customer/account

- contract

- contract lines / SKUs

- billing schedules / milestones

- cancellation / early-out terms

- mapping metadata

- manual adjustments / overrides

This is important because ARR outcomes depend on contract meaning, not just raw file rows.

## MVP Recommendation

The MVP should focus on the smallest version that finance users would actually trust.

### Recommended MVP scope

1. ingest one or two common source file patterns

2. map them into a canonical contract structure

3. review unresolved mappings / ambiguities

4. load normalized contracts into the ARR app

5. calculate core ARR outputs

6. show contract/customer views and summary reporting

7. support basic manual adjustments with traceability

8. export useful outputs

### Explicitly not required for MVP

- every ERP integration at once

- every edge-case workflow on day one

- production-scale hosting from the start

- a perfect rewrite of every legacy feature

## Recommended Build Phases

### Phase 1 - Discovery and Alignment

Status: **current**

Goals:

- inspect recovered code and reference materials

- confirm architecture direction

- define the working plan

### Phase 2 - Canonical Schema and Import Strategy

Goals:

- define the standard contract/billing schema

- define what inputs the importer must support first

- determine how mappings and ambiguities are stored and reviewed

### Phase 3 - ARR Engine Validation

Goals:

- identify reusable legacy calculation logic

- validate outputs against workbook/spec expectations

- define the clean V2 calculation pathway

### Phase 4 - MVP Build

Goals:

- implement import/mapping flow

- implement contract review and adjustment flow

- implement core ARR outputs and reporting

- create a usable reviewable frontend

### Phase 5 - Controlled Testing and Staging

Goals:

- test locally and privately first

- expose a temporary review environment if needed

- move to a cleaner staging host after the workflow is proven

## Hosting Plan

### Recommended now

- develop locally

- use temporary/private review access if needed

- do not treat the current machine as production

- move to managed staging/hosting once the MVP is usable

### Not recommended

- immediately re-host the old app as-is

- use the current machine as a permanent public deployment

- lock into production infrastructure before the workflow is validated

## Main Decision to Confirm

The main decision for alignment is:

**Proceed with a cleaner V2 architecture that separates ingestion/mapping from ARR/reporting, while using the old codebase as a reference and logic source rather than simply re-hosting it unchanged.**

## Immediate Next Steps

1. confirm agreement on this working plan

2. define the initial canonical schema

3. identify the first supported source-input format(s)

4. outline MVP calculations and screens

5. decide the first implementation slice

## Definition of Progress

The project should be considered meaningfully progressing when:

- the canonical schema is defined

- a first source format can be normalized into it

- the ARR app can load that normalized data

- core outputs match expected workbook/spec behavior closely enough for review

- stakeholders can test a working flow end-to-end

## Bottom Line

The project appears feasible.

The recovered codebase is valuable, but the strongest path forward is:

- preserve the useful logic

- simplify the architecture

- separate messy source-data normalization from finance analytics

- build an MVP that is trustworthy, reviewable, and easier to evolve into a polished hosted product