# ARR Rebuild V2 - Proposed Plan for Brian

## Purpose

This document summarizes the recommended direction for rebuilding the ARR / contract analytics tool based on:

- the current frontend and backend code

- the workbook/reference materials

- the spec document

- the transcript/video context describing what worked and what needs improvement

The goal is to align on a practical plan before deeper build work begins.

## High-Level Recommendation

Rebuild the product as a cleaner V2 rather than simply re-hosting the old app unchanged.

The recommendation is to:

- preserve useful business logic from the current Python backend where it is correct

- modernize and simplify the product architecture

- improve usability for finance users

- separate data-ingestion/mapping concerns from ARR/reporting concerns

- deploy the next version with a cleaner and more secure hosting approach

## Core Product Idea

The product appears to have two distinct jobs:

### 1. Normalize incoming source data

Companies use different ERP, accounting, and spreadsheet exports. Those inputs often vary in format and naming.

This suggests a dedicated import/mapping step that can:

- ingest CSVs, spreadsheets, or system exports

- map fields from different source formats

- normalize the data into a canonical contract/revenue schema

- flag ambiguous or missing mappings

### 2. Calculate and review ARR outputs

Once the data is normalized, the ARR tool can focus on:

- contract and customer review

- ARR and rollforward calculations

- finance adjustments / overrides

- dashboards and reporting

- exports and auditability

## Recommended V2 Architecture

The strongest direction is a two-layer system:

### Layer A - Import / Mapping Layer

Purpose:

- accept input from various accounting and ERP systems

- map inconsistent source formats into a standard internal format

- reduce ambiguity before ARR calculations run

Why it matters:

- avoids making the ARR app a “do everything” tool

- makes onboarding new companies easier

- reduces complexity inside the core ARR logic

### Layer B - ARR / Reporting Application

Purpose:

- use the normalized data to calculate ARR and related metrics

- let finance users review, correct, and approve exceptions

- produce trustworthy dashboards and exports

This keeps the core app focused and easier to maintain.

## Technology Direction

Recommended overall direction:

- **Backend / calculation engine:** Python

- **Frontend / user experience:** modern web frontend, likely TypeScript-based

- **Database:** PostgreSQL or equivalent production-grade relational database

Why:

- Python remains strong for financial data handling and calculation logic

- a modern frontend is the best path to a polished finance-user experience

- the current code appears to contain reusable domain logic, but the UX and overall architecture should be improved

## What Can Likely Be Reused

From the current system, likely reusable areas include:

- ARR calculation concepts and formulas

- contract / item / revenue domain models

- some API behavior as reference

- import logic patterns

- known business-rule edge cases

## What Should Likely Be Reworked

Likely rewrite/refactor areas include:

- frontend usability and maintainability

- deployment/configuration approach

- environment and secrets handling

- ingestion architecture

- some backend organization and cleanup

- security and hosting posture

## Why Not Simply Re-Host the Old App

The current codebase is useful, but it appears to have grown organically and mixes multiple concerns together.

A straight re-host would likely preserve:

- operational messiness

- security/deployment weaknesses

- UX friction

- complexity around ingesting inconsistent inputs

The better path is to preserve the valuable logic while designing a cleaner product around it.

## Proposed Build Phases

### Phase 1 - Discovery and Alignment

Current phase.

Goals:

- inspect current frontend/backend

- compare code with workbook/spec behavior

- define the V2 architecture clearly

- agree on scope and priorities

### Phase 2 - Canonical Data Model + Import Strategy

Goals:

- define the standard schema the system should ingest

- define how multiple source formats map into that schema

- determine whether the mapper is a separate tool/service or a first-stage module

### Phase 3 - Core ARR Engine Validation

Goals:

- validate reusable business logic

- test calculations against workbook/spec expectations

- identify what to preserve, refactor, or replace

### Phase 4 - V2 UX and Workflow Build

Goals:

- build the review flow for contracts/customers

- support manual adjustments with control and auditability

- present ARR outputs clearly to finance users

### Phase 5 - Secure Staging / Review Deployment

Goals:

- deploy a controlled review version

- let stakeholders test remotely

- harden auth, config, and hosting before broader use

## Current Status

Current status can be described as:

- source materials collected

- original frontend available for review

- original backend available for review

- old workflow direction understood at a high level

- architecture recommendation ready

- detailed rebuild planning next

In short:

**the project appears feasible, and there is enough information to move from discovery into structured planning.**

## Suggested Decision to Confirm

The main decision to confirm is:

**Do we agree to pursue a cleaner V2 architecture with a separate import/mapping layer and a focused ARR/reporting application, rather than simply reviving the old app as-is?**

If yes, the next step is to convert this recommendation into a phased implementation plan.

## Bottom Line

The current system appears to contain useful logic and product insight, but the strongest path forward is:

- reuse the parts that capture domain value

- modernize the product design

- separate messy input normalization from ARR analytics

- build toward a cleaner, more polished, and more secure hosted tool